Investigation Report

Jesse Missaghian

University of Phoenix

CYB/492: Capstone Bachelor Implementation

R. Bradley Andrews

9/30/2024

Introduction

Red Cyber Solutions, a leading provider of cybersecurity services, recognizes the increasing sophistication of cyber threats targeting organizations worldwide. To proactively safeguard our systems and data, we propose the implementation of an ethical hacking plan. Ethical hacking involves authorized attempts to penetrate our network and systems to identify vulnerabilities before malicious actors can exploit them. This investigation report outlines the plan's objectives, key stakeholders, recommended testing tools, and an estimate of the resources, time, cost, and efforts required for successful implementation.

Business Objectives

Objective 1: Enhance Cybersecurity Posture

Description: The primary objective is to strengthen Red Cyber Solutions' cybersecurity defenses by proactively identifying and mitigating vulnerabilities within our network infrastructure, applications, and systems through regular ethical hacking exercises.

Justification:

- Proactive Risk Management: By simulating cyber-attacks, we can uncover security weaknesses before they are exploited, reducing the likelihood of data breaches and cyber incidents.

- Regulatory Compliance: Regular security assessments help us meet compliance requirements such as PCI DSS, HIPAA, and GDPR, demonstrating due diligence in protecting sensitive information.

Expected Outcomes:

- Reduced Security Incidents: Aim to decrease security incidents by 50% within the next 12 months.

- Improved Security Policies: Update and enhance security protocols based on findings from ethical hacking exercises.

- Enhanced Risk Assessment: Develop a comprehensive framework to prioritize vulnerabilities based on severity and potential impact.

Objective 2: Build Customer Trust and Protect Company Reputation

Description: The second objective focuses on safeguarding customer data and reinforcing our commitment to security, thereby enhancing customer trust and protecting Red Cyber Solutions' reputation.

Justification:

- Customer Confidence: Demonstrating proactive security measures reassures customers about the safety of their data.

- Competitive Advantage: A strong security posture differentiates us from competitors and can attract security-conscious clients.

- Brand Integrity: Preventing data breaches avoids negative publicity and maintains stakeholder trust.

Expected Outcomes:

- Increased Customer Retention: Anticipate a 15% improvement in customer retention rates due to enhanced trust.

- Market Growth: Leverage our robust security practices to expand into new markets and attract partnerships.

- Positive Stakeholder Relations: Strengthen relationships with investors and partners by showcasing our commitment to cybersecurity.

Stakeholders

Stakeholder 1: IT Security Team

Role and Responsibilities:

- Implementation Leaders: Oversee the ethical hacking plan's execution, including coordinating testing activities and implementing remediation strategies.

- Vulnerability Analysis: Analyze findings from ethical hacking exercises to identify and prioritize vulnerabilities.

- Policy Development: Update security policies and procedures based on identified weaknesses.

Impact:

- Increased Workload: The team will experience a higher workload during the testing and remediation phases.

- Training Requirements: Team members may require specialized training on ethical hacking tools and methodologies.

- Resource Allocation: Access to necessary tools, software, and secure environments is essential.

Stakeholder 2: Executive Management

Role and Responsibilities:

- Strategic Oversight: Provide approval and funding for the ethical hacking plan, ensuring alignment with organizational objectives.

- Risk Management: Monitor risks identified through ethical hacking and oversee mitigation efforts.

- Policy Approval: Endorse updates to security policies and procedures.

Impact:

- Budget Allocation: Responsible for approving the estimated budget of approximately $182,581.

- Decision-Making: Influences prioritization of security initiatives based on business goals.

- Cultural Influence: Promotes a culture of security awareness throughout the organization.

Recommended Testing Tools

Tool 1: Nmap (Network Mapper)

Description: Nmap is an open-source tool used for network discovery and security auditing. It helps identify hosts, open ports, and services on a network, providing insights into potential vulnerabilities.

Reason for Recommendation:

- Comprehensive Scanning Capabilities: Nmap can perform various types of scans (TCP, UDP, SYN) to detect open ports and services.

- Versatility and Efficiency: Supports large-scale scanning and can be customized using the Nmap Scripting Engine (NSE) for advanced detection.

- Cost-Effective: Being open-source, it reduces costs associated with licensing fees.

Tool 2: Metasploit Framework

Description: Metasploit Framework is an open-source penetration testing platform that enables security professionals to find, exploit, and validate vulnerabilities.

Reason for Recommendation:

- Extensive Exploit Library: Contains a vast database of exploits for various platforms and applications, allowing for comprehensive testing.

- Customizable and Extendable: Users can write their own exploits and automate complex tasks.

- Integration with Other Tools: Works seamlessly with Nmap, allowing import of scan results for targeted exploitation.

Resource Estimate

Resources Required

Human Resources:

- Certified Ethical Hackers (Consultants):

  - Quantity: 2 consultants

  - Duration: 7 weeks (October 15 – November 30, 2024)

  - Role: Conduct penetration testing and collaborate with the IT Security Team on remediation strategies.

- IT Security Team Members:

  - Quantity: 5 team members

  - Duration: Throughout the project

  - Role: Assist with planning, support testing activities, analyze results, and implement security enhancements.

- Project Manager:

  - Quantity: 1 internal staff member

  - Role: Oversee implementation, coordinate between teams, and manage timelines.

Technical Resources:

- Tools and Software:

  - Nmap and Metasploit Framework: Open-source, no licensing cost.

  - Burp Suite Professional: For web application testing ($449 per user/year × 2 users = $898).

- Hardware:

  - Testing Servers: 2 servers at $3,000 each = $6,000.

  - Secure Storage Solutions: $1,500 for encrypted storage devices.

Training Resources:

- Workshops:

  - Cost: $4,000

  - Content: Training on ethical hacking methodologies and tool usage for the IT Security Team.

- Certification Courses:

  - CEH Training: 3 team members at $2,895 each = $8,685.

Time Estimate

- Project Duration: October 1, 2024 – February 14, 2025.

- Key Phases:

  - Planning: 2 weeks (October 1 – October 14, 2024)

  - Tool Setup & Training: 1 week (October 15 – October 22, 2024)

  - Testing Phase: 4 weeks (October 23 – November 16, 2024)

  - Analysis & Reporting: 2 weeks (November 17 – November 30, 2024)

  - Remediation Implementation: 8 weeks (December 1, 2024 – January 31, 2025)

  - Follow-up Testing: 2 weeks (February 1 – February 14, 2025)

Cost Estimate

Personnel Costs:

- Consultants: 560 hours × $200/hour = $112,000

- IT Team Overtime: 500 hours × $60/hour = $30,000

Training Costs:

- Workshops and CEH Training: $12,685

Technical Resources Costs:

- Tools and Software: $898

- Hardware: $6,000 (servers) + $1,500 (storage) = $7,500

Miscellaneous Costs:

- Travel Expenses for Consultants: $3,000

- Contingency Fund (10% of total estimated costs): Approximately $16,608

Total Estimated Cost: $182,691

Effort Required

- Planning Phase: Medium Effort

Description: Involves defining the project scope, objectives, and deliverables. Requires collaboration between the project manager, IT Security Team, and executive management to ensure alignment with business goals. Activities include resource allocation, timeline development, and obtaining necessary approvals.

- Tool Setup & Training: High Effort

Description: Entails installing and configuring ethical hacking tools like Nmap and Metasploit. Setting up secure testing environments is crucial to prevent interference with production systems. Conducting training sessions for the IT Security Team to ensure they are proficient with the tools and methodologies.

- Testing Phase: High Effort

Description: Involves conducting comprehensive network scans, vulnerability assessments, and penetration testing. Requires careful execution to identify potential security weaknesses without disrupting normal operations. Close monitoring is necessary to document findings accurately.

- Analysis & Reporting: High Effort

Description: Entails analyzing the data collected during testing to identify genuine vulnerabilities. Preparing detailed reports that include findings, risk assessments, and recommended remediation strategies. Collaboration among team members is essential to ensure accurate interpretation of results.

- Remediation Implementation: Medium Effort

Description: Involves prioritizing vulnerabilities based on severity and implementing necessary security enhancements. May require coordinating with other departments like IT operations and software development. Efforts include applying patches, updating configurations, and enhancing security protocols.

- Follow-up Testing: Medium Effort

Description: Includes re-testing the systems to verify that vulnerabilities have been effectively addressed. Ensures that remediation efforts have not introduced new issues. Confirms the overall improvement in the security posture of the organization.

Conclusion

Implementing an ethical hacking plan is a strategic move for Red Cyber Solutions to proactively strengthen our cybersecurity defenses and protect our reputation. By achieving the outlined business objectives, we aim to reduce security incidents significantly and build greater trust with our customers and stakeholders. The collaboration of key stakeholders, utilization of recommended testing tools like Nmap and Metasploit, and careful allocation of resources are essential for the plan's success. With an estimated investment of $182,691 and a clear timeline, we are well-positioned to enhance our security posture and mitigate risks effectively.

References

Miller, J. (2023, December 21). The Role of Ethical Hacking In Business Cybersecurity. https://blog.strategicadvisorboard.com/blog/digital-strategy/the-role-of-ethical-hacking-in-business-cybersecurity

Roberts, S. (2023, August 18). Ethical hacking roadmap: All you need to know about. The Knowledge Academy - Online certification training courses provider. https://www.theknowledgeacademy.com/blog/ethical-hacking-roadmap/

Buckbee, M. (2022, February 24). What is Metasploit? the beginner’s guide. Varonis. https://www.varonis.com/blog/what-is-metasploit

Sigarie. (2019, January 14). A map to the future: A comprehensive guide to nmap with examples. Darken Sky. https://darkensky.com/2019/01/14/a-map-to-the-future-a-comprehensive-guide-to-nmap-with-examples/

Moisset, S. (n.d.). Ethical hacking: How to report findings. Snyk. https://snyk.io/series/ethical-hacking/reporting-for-hackers/